| Phase | Timeframe | Primary Theme | Headline Outcome |
| --- | --- | --- | --- |
| 0 | Months 0–2 | Foundation & Compliance | Approved scope & integrations |
| 1 | Months 2–6 | Core Marketplace | MVP medicine loop live |
| 2 | Months 6–9 | Diaspora & Trust | Cross-border + trust features |
| 3 | Months 9–14 | Healthcare Services | Appointments & diagnostics |
| 4 | Months 14–18 | Enhancements | Experience & efficiency gains |
| 5 | Months 18+ | Scale & Ecosystem | Multi-city, sustainable growth |

4. Timeline OverviewExit Criteria: Sustainable unit economics; national scalability proven.KPIs: Multi-city coverage; positive contribution margin per order; 500+ pharmacies; growing GMV and active users.Scope: Geographic expansion to more cities/regions; insurance integration; distributor/supplier integration; AI-driven recommendations and demand forecasting; deeper regulator reporting.Phase 5 — Scale & Ecosystem (Months 18+)Exit Criteria: Measurable experience and efficiency improvements.KPIs: Engagement and retention uplift; delivery efficiency gains; support-ticket reduction.Scope (Could-have): Waiting lists, in-app messaging, lab result delivery (with integration), advanced search ranking, substitute recommendations, scheduled delivery, cash-on-delivery (if approved).Phase 4 — Enhancements & Optimization (Months 14–18)Exit Criteria: Appointments and diagnostics adopted by target providers; scheduling reliability.KPIs: 100+ providers with online scheduling; appointment utilization growth; reduced no-shows.Scope (Should-have): Doctor appointment system, hospital/clinic directory, diagnostic/lab booking with preparation info, reminders.Phase 3 — Healthcare Services (Months 9–14)Exit Criteria: Reliable diaspora flow; provider self-service maturity.KPIs: Diaspora orders live; CSAT >= 4.2; 150+ pharmacies; repeat-order rate growth.Scope (Should-have): Cross-border ordering & payment, proof of delivery, ratings & reviews, provider dashboards & analytics, bulk inventory, multi-language completeness.Phase 2 — Diaspora & Trust Expansion (Months 6–9)Exit Criteria: Stable core loop, compliance controls verified, positive pilot feedback.KPIs: First 50+ verified pharmacies; median time-to-fulfillment < 3h; order success rate >= 90%; zero major safety incidents.Target Users: Customers and pharmacies in the initial launch city (e.g., Addis Ababa).Scope (Must-have): Registration/OTP, Fayda ID verification, medicine search & stock, prescription upload & pharmacist verification, pharmacy matching, cart/checkout, local payments & refunds, delivery dispatch & tracking, provider onboarding & license verification, notifications, admin & audit basics.Phase 1 — Core Medicine Marketplace MVP (Months 2–6)Exit Criteria: Approved MVP scope; confirmed launch geography; signed integration commitments.Deliverables: Regulatory engagement plan, compliance requirements sign-off, technical architecture, integration agreements (Fayda ID, payment), design system.Goals: Validate scope, secure regulatory guidance, finalize architecture.Phase 0 — Discovery & Compliance Foundation (Months 0–2)3. Phased PlanScale & Intelligence: Analytics, optimization, ecosystem expansion.Healthcare Services: Appointments, hospitals, diagnostics.Core Marketplace: Medicine discovery, prescriptions, delivery.Foundation & Compliance: Trust, identity, licensing, payments.2. Roadmap ThemesThis roadmap sequences delivery of the platform across time-boxed phases, aligning features with business objectives, dependencies, risks, and KPIs. Timeframes are indicative and should be confirmed against team capacity, funding, and regulatory milestones.1. PurposeStatus: Draft for ReviewPrepared by: Senior Business AnalystVersion: 1.0Product: PharmaLink Ethiopia — Digital Healthcare MarketplaceDocument Type: Product RoadmapPharmaLink Ethiopia — Product Roadmap

| Business Objective | Primary Phase(s) |
| --- | --- |
| BO1 Reduce time to obtain medicines | Phase 1 |
| BO2 Increase pharmacy digital reach | Phases 1–2, 5 |
| BO3 Enable diaspora ordering | Phase 2 |
| BO4 Digitize appointments/diagnostics | Phase 3 |
| BO5 Compliance & patient safety | Phases 0–1 (ongoing) |
| BO6 Sustainable marketplace | Phases 2–5 |
| BO7 Trusted, high-quality experience | Phases 1–4 |

5. Roadmap–Objective Alignment

| Milestone | Phase | Gate Criteria |
| --- | --- | --- |
| Regulatory guidance secured | 0 | Written guidance / pilot approval |
| MVP launch (pilot city) | 1 | Core loop + compliance verified |
| Diaspora go-live | 2 | Cross-border payment reliability |
| Healthcare services launch | 3 | Provider adoption + scheduling reliability |
| Multi-city expansion | 5 | Positive unit economics |

7. Key Milestones & GatesAnalytics: KPI dashboards guiding prioritization each phase.Quality & Support: QA automation, customer support, feedback loops.Security & Privacy: Continuous testing, monitoring, incident readiness.Compliance & Safety: Ongoing license monitoring, audits, regulator reporting.6. Cross-Phase Workstreams (Continuous)

Confirm diagnostic result-delivery model and provider integration readiness.Confirm payment provider(s) and cross-border capability timing.Confirm Rx vs OTC scope for Phase 1 pending regulatory sign-off.Confirm launch city and initial coverage area.9. Open Questions Affecting the RoadmapTimeframes are indicative and subject to change based on discovery findings and market feedback.Provider onboarding keeps pace with demand generation.Funding aligns with phased investment needs.Regulatory approvals and integration availability meet phase timelines.8. Assumptions & Dependencies